Milestone 1: Hours Submission & Approval System

Duration: 5 Days

Scope & Deliverables

1. Authentication & Roles

Secure login

Single account, multi-role support

Roles: Employee, Approver, Admin

Role-based access control

2. Departments & Approvals

Department management

Employee multi-department support

Approver assignment per department

HR/Admin global approval rights

Self-approval restriction

3. Hours Submission (Overtime / Extra Hours)

Employee submits hours

Department

Date

Time range OR total hours

Notes (optional)

Auto hour calculation

Validation checks

Status flow: Pending → Approved / Rejected

4. Approval Workflow

Department-wise approval queue

Approve / Reject with comments

Timestamp + approver tracking

Escalation to HR/Admin if needed

5. Ledger / Record View (No Balance)

Employee view: own submissions only

Admin view: all records

Filters: date, department, status

Full audit trail

6. UI / UX

Responsive web interface

Employee dashboard (submission history)

Approver dashboard (pending requests)

Milestone 2: Admin, Reports & Export

Duration: 5 Days

Scope & Deliverables

1. Admin Controls

User management

Department management

Approver assignment

Admin override approvals

Edit / cancel records with audit log

2. Reports

Employee-wise overtime report

Department-wise hours summary

Pending approvals report

Date range filtering

3. CSV Export

Clean CSV output

Copy-paste friendly

HR / payroll ready format

4. Security & Audit

Full action audit log

Who approved / rejected & when

Change history tracking

5. Testing & Deployment

Functional testing

Role & permission testing

Bug fixes

Production-ready build